## Slide 1: eSprinkle
Sprinkle the web

## Slide 2: We do web and mobile
We have developed lot of JavaScript plugins to assist the UI development.
We also develop mobile application.
  On Android play store we have 9 Apps published.
  On App Store we 1 App published.
  On Windows store we have 2 Apps published.
We do lot web that support local engineering institutes
  Almost 23 institutes used our service for about 2 years

## Slide 3: What's now…?
New team.
New environment.
More enthusiasm.
Innovative Ideas.
Latest technologies.
More space………!

## Slide 4: Our product

## Slide 5: What is PriceBag…?
What was the initial Idea?
  Where to buy?
  Compare the product in different eCommerce.
  Displays best price and best review
But what now?
  Steped down from ambitious thoughts for short period of time.
  Simple and sweet product.

## Slide 6: What’s now from price bag?
Simple
  Only mobile phones.
Sweet
  Only on limited phone.
    iPhones.
    Samsung Galaxy phones.

## Slide 7: How did we build PriceBag
Scrum Process
  Test driven.
With 6 team meetings.
  About 12 hours of discussions.
  Estimated 10 m/d +/- 2 m/d.
  Actual effort 11 m/d (3 FTE).

## Slide 8: First Meeting (10 day before love)
Feb 4th
  Ended with
    Explained Roles and Responsibilities
    Fixed dedalines for Market analysis for the next meet.
    Requirements analyst should be in contact with market analyst for requirements.
      only meetings between requirement analyst and market analyst and president.

## Slide 9: One moth later Begins the awesomeness
March 4th
  Got the business proposal and final requirements ready before meeting.
  improvements of the requirements.
  Designed the work flow (product architecture )
  product design for the 1st sprint.
    Need to get results of mobile phones from amazon and eBay.

## Slide 10: Continued….
March 20th
  Improved the product efficiency (technically).
  Planned for the spring break.

## Slide 11: Day before Easter
April 3rd
  fixed the bugs.
  Extended the products for couple of web sites.

## Slide 12: “Just Do it” is the only option
April 17th
  fixed bugs and tested recursively.
  added some UI

## Slide 13: The last stand….
April 24th
  Discussed the future scope and enhancements of the product.
  planned the presentation

## Slide 14: Market Analysis
Found the services with similar functionality.
  Listed what they are lacking at.
  Listed what each of them good at.
  Handed the analysis report to requirement analyst.
  Helped in framing the business plan.

## Slide 15: Requirement Analyst
Frame the requirements
  Worked with project manager for product vision and scope.
  Elicit requirements based on business analysis report .
  Requirements specification using natural language.

## Slide 16: Software developer
Analyzed the requirements document.
Planed the work flow for development.
Tried to fix errors and from the test reports.
Made product which meet the basic requirements in each sprint.

## Slide 17: Test engineer
Design test cases.
Worked with the software developer to make requirements available.

## Slide 18: Project Manager
Distributed the work.
Assigned the tasks.
  Given assignments.
Planed the meetings.
Monitored the sprits and development.

## Slide 19: President
Been with entire team and product.
Facilitated the team with encouragement.

## Slide 20: Project Estimate
Requirement Analysis 3
Product Design 3
Development 8
Testing 3
Deployment 2
Project Management 3
Total 22 m/d = 176 hours